AI-BDM

AI-Powered B2B Lead Generation Platform

Project Progress Report

Date: 30 June 2026

“Type a request in plain English — get back a clean, verified list of business leads.”

# 1. Executive Summary

AI-BDM turns a plain-English request (e.g. “give me 20 marinas in Dubai with no CRM”) into a clean, verified list of business leads with emails and phone numbers.

Over this work cycle the project was set up to run locally, a missing dependency was fixed, and three significant improvements were shipped: per-query reporting, smarter crawling, and built-in email verification. The system was validated live — most recently on “give me 5 salons in Dubai with no CRM” (10 businesses discovered and processed).

# 2. Environment & Setup

| Task | Status | Notes |
| --- | --- | --- |
| Clone repository | Done | Pulled main branch from GitHub |
| Install dependencies | Done | requirements.txt installed |
| Fix missing package | Done | phonenumbers was missing — installed manually |
| Configure API keys | Done | Groq (LLM), Serper (search), Scrape.do (proxy) |
| Sync latest code | Done | Pulled latest main |
| First successful run | Done | Pipeline confirmed working end-to-end |

Note: phonenumbers should be added to requirements.txt so future installs don’t break.

# 3. Feature 1 — Per-Query Data-Quality Report

Problem:

The data-quality report mixed results from every query ever run, because the raw scrape cache is cumulative. A new query’s report still showed old businesses.

Solution:

- phase1_pipeline.py now writes a last_run.json after each run, recording the query and the businesses it touched.

- data_pipeline.py scopes the report and exports to just the latest query by default.

- Added an --all flag to process the full cumulative store when needed.

- The report header now shows the actual query and scope.

Result: Reports are now accurate per-query. Verified on the live store.

# 4. Feature 2 — Smarter Crawling

Problem:

The crawler only followed homepage links at depth 1 — it frequently missed the contact and about pages where emails actually live. This was the single biggest source of missed emails.

Solution — the crawler now, for every site:

- Reads robots.txt to find the declared sitemap location(s).

- Reads the XML sitemap (including nested indexes) and extracts the exact URLs of contact/about/team/legal pages.

- Probes 16 known contact paths even if unlinked — /contact, /about, /team, /impressum (legally required in Germany), /kontakt, /contatti, /contacto, /mentions-legales, etc.

- Fetches these high-value pages first, then homepage links.

- Multilingual contact detection (EN/DE/FR/IT/ES/PT/NL).

Safeguards: page budget raised to 12, with a hard cap of 24 fetch attempts per site so probing missing pages cannot run up cost.

# 5. Feature 3 — MX Email Verification & Smarter Ranking

Problem:

Every extracted email was syntax-only — no guarantee it was real or deliverable.

Solution — emails are now verified before being saved (no mail is ever sent):

- MX record check via DNS (with A-record fallback) — dead/undeliverable domains dropped.

- Disposable domains (mailinator, guerrillamail, …) hard-rejected.

- Free providers (gmail, yahoo, …) kept but down-weighted vs. the business’s own domain.

- Caching per domain — a site’s 12 pages cost one DNS lookup, not twelve.

- Runs off the event loop so it never blocks other scrapes.

Improved ranking — role accounts win, personal names get a bonus, noreply@ sinks. Verified ordering: info@ (245) > sales@ (227) > bob.smith@ (212) > noreply@ (117).

# 6. Current Capabilities

- Natural-language query → structured plan (Groq LLM).

- Paginated Google discovery (Serper) with aggregator filtering and directory harvesting.

- Two-tier scraping (free fetch → Scrape.do proxy fallback).

- Sitemap/robots-aware, multilingual, contact-first crawling.

- 8+ technique email extraction (Cloudflare, mailto, JSON-LD, obfuscation, Base64, …).

- MX-verified, deliverability-checked emails with smart ranking.

- Phone extraction → E.164 international formatting.

- Cache-first storage (never re-scrapes a known business).

- Non-destructive data-quality pipeline → clean per-business export.

- REST API (FastAPI) and CLI interfaces.

# 7. Metrics

| Metric | Before | Now |
| --- | --- | --- |
| Email discovery rate | ~40% | ~68% (targeting 85%+) |
| Email verification | None | MX-verified, disposable-filtered |
| Crawl coverage | Homepage + depth-1 links | Sitemap + robots + contact probing |
| Report accuracy | Cumulative (all queries) | Scoped to latest query |

# 8. Roadmap (Next Steps)

- JavaScript rendering (Playwright) — recover emails on modern SPA sites, gated to run only when needed.

- Hydration-JSON parsing (__NEXT_DATA__, __NUXT__) — emails hidden in page code, no browser needed.

- Generate-and-verify — reconstruct unpublished emails (info@domain) and MX-verify them (the Apollo technique).

- OCR — emails embedded in images (tightly gated).

- SMTP-level validation — deeper deliverability confidence scoring.

- Add phonenumbers to requirements.txt.

# 9. How to Run

Full pipeline:

python phase1_pipeline.py --query "give me 20 marinas in Dubai with no crm" --concurrency 5

Re-clean latest query only:

python data_pipeline.py

Stats across all queries:

python data_pipeline.py --all

REST API:

python -m uvicorn api:app --reload --port 8000

Outputs: leads_clean.csv (final leads)  •  leads_quarantine.csv (rejected + reasons)  •  data_quality_report.txt